## Slide 1
Status report of AEBS activities related WP29
4th GRVA (September 2019)
GRVA agreed two proposal in 4th session.
01 supplement amendment of existing regulation (GRVA-04-51 → WP29/2020/09)
01 series amendment for C2P and deletion of N1 full cab (GRVA-04-52 → WP29/2020/10)
Result of 180th WP29 in March 2020
WP29/2020/09 and WP29/2020/10 were adopted at last WP29.
5th GRVA (February 2020)
GRVA adopted the proposal for the test procedure of “Robustness of system” in 5th session. (GRVA-05-60 → WP29/2020/98)
181th WP29 in June 2020
WP29/2020/98 will be discussed in next WP29.

## Slide 2
Status report of AEBS activities related WP29
Activity of AEBS IWG
5th GRVA (February 2020)
AEBS IWG requested to extend the mandate of the IWG from March 2020 to September 2020.
Target: Proposal of working document for Car to Bicycle in Sept. session of GRVA (7th GRVA)
Result of 180th WP29 in March 2020
The original schedule of IWG activities was until March 2020.
WP.29 agreed to extend the mandate of the IWG on AEBSM1N1 by two additional years, until March 2022.