A

| No | Action item | 2013 | 2014 | Note |
| --- | --- | --- | --- | --- |
|  |  | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |  |
| 0 | Meeting schedule |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 0-1 | IWVTA informal meeting |  | ◆ |  |  |  | ◆ |  |  | ◆ |  |  |  |  | ◆ |  |  |
| 0-2 | Sub-group for the revision of the 1958 Agreement |  | ◆ |  | ? |  | ◆ |  |  | ◆ |  |  |  |  | ◆ |  |  |
| 0-3 | Sub-group for UN R0 |  | ◆ |  | ◆ |  | ◆ |  |  | ◆ |  |  | ◆ |  | ◆ |  |  |
| 0-4 | IWVTA Ambassadors meeting |  | ◆ |  |  |  | ◆ |  |  | ◆ |  |  |  |  | ◆ |  |  |
| １ | ｔhe revision of the 1958 Agreement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1-1 | Submit the consolidated proposal for the revised 1958 Agreement as an official document to WP.29 for consideration | ⇒ | S |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1-2 | Consider how to respond to guidance by WP.29 on the proposed revision 3 of the 1958 Agreement, if any |  | ⇒ | ⇒ | ⇒ | ⇒ | A |  |  |  |  |  |  |  |  |  |  |
| 2 | UN R0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2-1 | Prepare and submit UN R0 first draft to WP.29 | ⇒ | S |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2-2 | Consider how to respond to guidance by WP.29 on the UN R0 first draft, if any |  | ⇒ | ⇒ | ⇒ | ⇒ | A |  |  |  |  |  |  |  |  |  |  |
| 2-3 | Consider the procedure to upgrade UN R0 |  | ⇒ | ⇒ | ⇒ | ⇒ | A |  |  |  |  |  |  |  |  |  |  |
| 2-4 | Consider the procedure to exchange information on UN Regulations and possibly national/regional requirements mandated for WVTA at national/regional level | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | A |  |  |  |  |  |  |  |
| 2-5 | Refine ‘Explanatory Note on flexible IWVTA scheme | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | A |  |  |  |  |
| 2-6 | Refine ‘Q&A-Document to explain the UN-Regulation No. 0 and IWVTA’ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | A |  |  |  |  |
| 2-7 | Clarify IWVTA step 1 and consider the Roadmap to the ultimate goal of IWVTA | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | A |  |  |  |  |  |  | The roadmap includes UN Regulation applicable to IWVTA Step 2 and beyond |
| 2-8 | Prepare and submit UN R0 second draft (semi-final) to WP.29 |  |  | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | S |  | UN R0 Final proposal is to be submitted in June, 2015 |
| 3 | Review of UN Regulations applicable to IWVTA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3-1 | Prepare and submit the progress report to WP.29 | ⇒ | S |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3-2 | IWVTA Informal Group investigates whether or not a CP has difficulty in accepting UN Regulations prioritized (a) or (b) in the progress report. | ⇒ | ⇒ | ⇒ | ⇒ |  |  |  |  |  |  |  |  |  |  |  |  |
| 3-3 | IWVTA Informal Group proposes the preliminary candidate UN Regulations applicable to IWVTA Step 1 to WP.29 | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | S |  |  |  |  |  |  |  |  |  |  |
| 3-4 | WP.29 reviews the preliminary candidate UN Regulations applicable to IWVTA Step 1 |  |  |  |  |  | ⇒ | ⇒ | ⇒ | A |  |  |  |  |  |  |  |
| 3-5 | IWVTA Informal Group considers necessity to split UN Regulations, if necessary | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | S |  |  |  |  |  |  |  |  |  |  |
| 3-6 | IWVTA Informal Group will follow up the schedule to amend the UN Regulations prioritized as (b) by each GR | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ | ⇒ |  |

A: Agreement

S: submission

# Text boxes

Transmitted by the Technical Secretary

The draft work schedule for IWVTA Informal Group and its Sub-groups in 2014

Doc.No.IWVTA-14-03