## Slide 1
 | 2021 |  | 2022 |  |  |  | 2023 |  | 2024
 | 3Q | 4Q | 1Q | 2Q | 3Q | 4Q | 1h | 2h | 
[1st Step.] New R117-03 Buffed SRTT worn |  |  |  |  |  |  |  |  | 
[2nd Step.] R117-03 Supplement -1 molded 2mm non-skid SRTT (draft ToR) |  |  |  |  |  |  |  |  | 
IWG WGWT activities |  |  |  |  |  |  |  |  | 
Manufacturing of molded 2mm non-skid SRTT |  |  |  |  |  |  |  |  | 
Standardization process (ASTM) for molded 2mm non-skid SRTT |  |  |  |  |  |  |  |  | 
Validation Analysis
Test campaign
Jan. GRBP
March WP 29
Post
processing
Sep. GRBP
Supplement
WD E/ Jun.
Mar. WP 29
Sep. GRBP
‘22/ Oct.
UN Reg EIF
‘23/ Oct.
UN Reg EIF
Switch
molded 2mm
non-skid SRTT
to be applied
‘24 Jul/
EU GSR
Test campaign
molded 2mm non-skid SRTT
Preparation & Delevery
molded 2mm non-skid SRTT
Preparation & Delevery
Transitional period
Input Jasic
SRTT molded can further improve the accuracy
Commitment to work on molded SRTT
WD draft
June
reference number to be included in WD draft
Earliest ASTM publication tbc
JASIC Proposal (ref. scenario B); ETRTO analysis and commitment
Oct
ASTM session to introduce the new work item
mold design
mold readiness
SRTT manufacturing
SRTT delivery (April)
[alternative proposal 2nd Step]
ID
amending WD
Alternative proposal keeping JASIC’s proposed milestones