## Slide 1: Status report WTPP IWG WGWT meeting 9 November 2021

## Slide 2: Outlines
Agreements taken in WTPP
Open topics in WTPP + Planning

## Slide 3: Agreements taken in WTPP
Agreements taken in WTPP on 8 November 2021
WTPP agreed on the correction formula (coefficients to be finetuned, but close to consensus)  possible to start working on Threshold definition
WTPP agreed to start working on threshold definition for C1 tyres

## Slide 4: Open topics in WTPP + Planning
  Worn Profile (final assessment) done
  Fixing all the parameters for the equation.
For ETRTO, this definitely will need some more time: not before mid October.
  Assessing the accuracy of the final formula based on Weighted Std Deviation and CoV.
  WTPP: mid October as linked to equation
  Potentially additional data will be provided not needed
  Threshold definition depending on tyre clusters or peculiarities November - December
  Day to day variation
JASIC comment that the worn SRTT is varying more than new SRTT (per site). ETRTO replied that this is probably more due to the waterdepth variation. To be further discussed, see also analytical plan results.
Based on full data set analysis will be updated. Done, and will be futher considered in the moulded SRTT assessment
Done, with still need for some finetuning

## Slide 5
THANK YOU