## Slide 1: Overview SG4 Activities
22nd VMAD meeting 2-3 December 2021
VMAD-22-10

## Slide 2: Outstanding Issues
2
Outstanding Issue | Status
Identify best practices/procedures and technical resources/tools that currently exist regarding track and real world testing | √ VMAD-SG4-07-03 (But: living document)
Identify procedures, elements and technical resources/tools that still need to be developed. Identify supporting components developed or to be developed by other groups at WP.29 (e.g., dictionary of terms, scenarios from SG1, functional requirements from FRAV). Outline considerations to be taken into account when outlining/describing the procedure(s) for track and real world testing. | √ VMAD-22-XX (document just shown)
Outline/describe the procedure(s) for track and real world testing that could be used to assess an ADS’ safety requirements (or what externally developed resources should be referenced in the NATM). | О Outstanding

## Slide 3: Outstanding Issues
3
Outstanding Issue |  | Status
Outline/describe the procedure(s) for track and real world testing that could be used to assess an ADS’ safety requirements (or what externally developed resources should be referenced in the NATM). |  | О Outstanding, because:
 | Identify how track testing could be used to validate specific functional safety requirements established by FRAV. Which functional requirements can be partially assessed by track testing and which by real world testing | Awaiting FRAV requirements
 | In consultation with SG1, identify the scenario elements of an ODD that can be reliably reproduced in a test procedure | Awaiting SG1 scenarios (based on collaboration with FRAV)
 | Identify the information/data produced using physical testing that can provide a clear, objective assessment of the ADS performance | Awaiting development of test procedures

## Slide 4: Short-Term Work Plan
4
Test environment assessment
Establishing SG4’s position on the proposal by SG2 to expand the scope of the ‘virtual tool assessment’ to ‘test environment assessment’.
Ensuring safety during real world testing
Based on comments made by Japan. Discussion on the role of the assessor to ensure public safety during real world testing, e.g. intervening and taking over in case of a dangerous situation. Possible outcome: test protocol.
Necessity of remote support functions
Based on comments made by Canada.