## Slide 1: Draft validation / correlation plan for drum method
TF TA
30th / 31st January , 2023

## Slide 2: Current evaluation plan of indoor test method(DRAFT)
◇Rim width : same rim width as ETRTO proposal
◇Duration of the test will be 2 weeks per 1 spec
◇testing procedure (draft)
testing order change in each drum ➡6 weeks for 11 specs (1st time)
➡12 weeks for 11 specs (2nd time)
・・・
・Reference tyre is SRTT defined in ASTM F2493.
・Evaluation period：from 2023 ＊＊＊ to 2023 ＊＊＊.
Drum 1
Drum 2
Drum 3
Drum 4