## Slide 1: Report to 79th Session of GRBP (February 2024)
Special Interest Group Automated Vehicles Regulation Screening
(SIG AVRS)
Transmitted by Chair of SIG AVRS
Informal Document GRBP-79-xx
79th GRBP, 6 – 10 Febr, 2024,
agenda item xx

## Slide 2: SIG Automated Vehicles Regulation Screening
7
12
Number of Meetings
Web-meetings
20th of October 2023 (virtual)
30th of October 2023 (virtual)
7th of November 2023 (hybrid) ACEA building Bruxelles
13th of November 2023(virtual)
20th of November 2023 (virtual)
4th of December 2023 (virtual)
18th of December 2023 (virtual)
15th of January 2024 (virtual)
22nd of January 2024 (optional)
Guidance meetings with GRVA FADS
Sept – Nov 2023
CPs: Germany, Japan, The Netherlands
NGO‘s: OICA, JASIC
Participants (Contracting Parties & NGOs)

## Slide 3: SIG Automated Vehicles Regulation Screening
WP29 requests the amendment of regulations to accommodate AV-solutions.
TF-FADS suggests proposals for amendments to be submitted in 2024
TF-FADS (GRVA) provides further guidance
Targets
Chair: Netherlands
Secretariat: OICA
Roles
https://wiki.unece.org/pages/viewpage.action?pageId=190087308
SIG AVRS wikipage
Documentation:
Report of the World Forum for Harmonization of Vehicle Regulations on its 187th session pg.8/9
19. AC.2 received an update on the work of GRVA and automated vehicles related activities:
(e) AC.2 recommended the GRs to consider using the template in GRVA-13-18 when screening UN GTRs and UN Regulations with regards to ADS.
Reference:
https://unece.org/sites/default/files/2022-07/ECE-TRANS-WP29-1166e_0.pdf
https://unece.org/sites/default/files/2022-05/GRVA-13-18e.pdf
Report GRVA FADS from WP29 June 2023: https://unece.org/sites/default/files/2023-06/ECE-TRANS-WP.29-2023-86e.pdf
Report WP29 190th meeting, June 2023: https://unece.org/sites/default/files/2023-07/ECE_TRANS_WP.29_1173e_0.pdf items 25 to 32.

## Slide 4: Proposal for Guideline and upgrade to TF
The objectives of the task force are to:
Align the work of TF-AVRS with the GRVA FADS and other GRs
Consider the activities and results of GRVA IWGs VMAD and FRAV
Propose amendments to the R28, R51, and R138 to facilitate the approval of AVs
Present a timeline for the amendment of other relevant regulations under the responsibility of GRBP

## Slide 5: Align with EU-approach (EC2022R2236)

## Slide 6: Main categories of AVs (EC2022R2236)

## Slide 7: In detail

## Slide 8: Priority Regulations
4 types of solutions
R28 – Horn
  Activation by the ADS to be required
R51 – Noise
  Test mode to be required in ADS, adaption of test road (lining)
R138 - QRTV
  Regulations only needs minor amendments (bi-directionality)
R141 – TPMS (not in priority list yet)
  ADS needs to receive the TPMS input

## Slide 9: Dependencies
Vehicle subcategories will be updated
  Joint GRVA – GRSG IWG is being established for vehicle subcategories
  Assume the 3 classes for GRBP work
Use-case are not clear
  Use-case consequences are to be included on a later stage
Input from GRVA for requirement in GRBP regulations
  Avoid this dependency

## Slide 10: Timeline
Time | Topic | Remark
Febr 2024 | Describe necessary adaption of regulation | Overview sheet
Sept 2024 | Informal documents for priority regulation | Definitions, wording and including AVs
Sept 2024 | Proposal for adapted method for R51 | This needs

## Slide 11: Timeline other regs
Time | Topic | Remark
Sept 2024 | Conceptual approach based on priority regulations | 
Febr 2025 | Informal documents | Where test method of regulation can be used for AVs

## Slide 12: Dates for oncoming meetings
Oncoming Meetings
Web-meetings
17th SIG AVRS:
18th SIG AVRS:
19th SIG AVRS:
….
Guidance meetings with GRVA FADS (tbd 2023)

## Slide 13: To be confirmed by GRBP
The Special Interest Group AVRS will continue as a Taskforce
The Guideline document for the TF-AVRS will be adopted

## Slide 14: Thank you for your attention

## Slide 15: Next slides are background from GRBP-77 and 78

## Slide 16: Summary of earlier work
21 regulations screened
13 regulations for further consideration
GRBP decides to start with first detailed assessment of prioritized regulations
  R9, R28, R51, R138, R165
(Sub)categories of AVs are not defined yet

## Slide 17: Developments
Under GRVA guidance
  Report for all GR’s and regulations to be assessed with priority
  Proposal accepted in WP29 June 2023
GRVA-16-13 document with proposal for subcategories (OICA/CLEPA)
  Needs further detail and confirmation in RE.3 (expected in oct 2023)

## Slide 18
Vehicle categorization under R.E.3
N2
N3
M2
M3
M1
M3A
M2A
M1A
N2A
N1A
M1D
N3D
Subcategory D
„Dual Mode vehicles“
N1
GVM </= 3.5t
3.5t < GVM </= 12t
GVM > 12t
M2X
< [25] km/h
e.g. Hub-2-Hub truck
e.g. Robotaxi
Subcategories X & Y
„Low speed driverless AV‘s“
M2Y
[25] km/h </= v </= [50]
e.g. Urban shuttle
e.g. Campus shuttle
GVM </= 3.5t
3.5t < GVM </= 12t
GVM > 12t
Designed primarily for the carriage of people
Designed primarily for the carriage of goods
Driver seat + max. 8 add. seats, no limitation of GVM
Driver seat + more than 8 add. seats, GVM max. 5 t
Driver seat + more than 8 add. seats, GVM exceeding 5 t
Vehicles which can be driven manually under nominal conditions
AV‘s which do not require a driver/fallback-ready user
New sub categories for Automated Vehicles (AV‘s)
N3A
*Class I, II, III and Class A, B can be carried over
M1Z
e.g. AVP equipped vehicle
Designed primarily for the carriage of people
Designed primarily for the carriage of goods
With or w/o passengers
More than 9 seats or standing passengers, GVM Max. 5t
seated only, max. 9 seats
More than 9 seats or standing
passengers, GVM exceeding. 5t
Subcategory A „Driverless Vehicles with ADS“
Examples:
Examples:

## Slide 19: General principle
Approach for amendments
  Scope
  Definitions
    Incl. type definitions
  Specifications
  Test method
  Each with justification to support understanding and considerations of the group
Use-cases will be discussed in the GRVA-FADS
  Verify the usefulness of test and regulation for the use-case

## Slide 20: First discussion on R51
General
  R51 is still very much based on ICE-vehicles; many AV use-cases will be EV
    A step to improve R51 for EV’s would be welcome
  Are R51 limits and testing necessary for AVs?
    Use-case specific (city shuttles, robotaxi, delivery robot)
Subcategory approach and exempt specific subcategories
  Exact definition of categories is pending
Dual mode discussion
    Needs refinement
    Try to avoid special test mode
  Prepare regulation for EV

## Slide 21: First discussion on R138
General
  R138.02 could typically be used for AVs
    AVs are likely silent vehicles
    Existing requirement in R138 (Scope) allows also non-audible solutions1
    Test methods (simulated speed) fits very well
  Are R138 limits and testing necessary for AVs?
    First impression is: Yes, but it could be more selective (only for area’s with interaction with pedestrians, etc)
    Use-case specific
    Could this replace R28?
Subcategory approach and exempt specific subcategories
  Exact definition of categories is pending
Dual mode discussion
    Needs refinement
    Special test mode = simulated speed signal
Test methods would work AV
1) At this stage, only acoustic measures shall be developed in order to overcome the concern of reduced audible signals from electrified vehicles. After finalisa-tion, the appropriate GR shall be assigned with the enhancement of the Regulation in order to develop alternative, non-acoustic measures, taking into account active safety systems such as, but not limited to, pedestrian detection systems. To provide for environmental protection, this Regulation specifies also maximum limits.

## Slide 22: Dependencies
Vehicle subcategories will be updated
Use-case are not clear
Input from GRVA for requirement in GRBP regulations

## Slide 23: Next steps
Regulations with first priority (based on priority and capacity of the group)
R28 (postponed)
R51
  Definitions will be aligned with GRVA
  Dual mode can be added when assumed that the manual mode is the loudest
  Regulation needs an updated for limit values for EVs
R138
  Start in September 2023 after draft text of R138.02
  R138 can probably be used with minor changes
We expect slow progress due to complexity of the subject and dependencies.

## Slide 24: Screening process: Presumptions
1. Availability of manual driven vehicles was assumed for component (tyres) testing
2. Categories of AVs are not defined yet
  Excluding an AV-category is not possible yet
  AV-categories could be useful
3. Automation of Powered 2 Wheelers is unlikely, but prototypes exist.
  L1/L3 is not excluded
  Priority could be “LOW”

## Slide 25: Screening process: Considered items
Terminology and concepts
Relevance of regulation for AVs
  The subject of the regulation is relevant to the AVs
  The test method needs reconsideration for AVs
    For driverless AVs (Level 5, shuttles)
      With passenger
      Without passengers (cargo)
    For AVs with driver (Level 3/4, fallback driver/user)
    Bi-directional AV’s
Requirement to AVs to fulfill Regulation that is screened.

## Slide 27
TCI-model Task Capability Interface Model (Simplified) Fuller, 2000 For reference and to explain complex traffic situations
AV control