## Slide 1
TF4 report (Tokyo, 2016/03/03)
1. Mechanical integrity test
  Japan requests to add a bullet point (d.) under Clause 6.2.5.3.1 stating that when performing the integrity test on component level the vehicle protective structure can also be part of the device under test. See document EVSTF-07-08e.
  Consensus among all parties to include the Japanese proposal in the GTR.
  Remaining action item: Japan to define the term “vehicle protective structure” more precisely
2. Short-circuit Test (see EVSTF-07-11e)
  A rationale for Clause 6.2.8.3.2 has been added.
  Agreement among all parties.

## Slide 2
3. Vibration Test
  For phase 1, the current draft is accepted by all parties.
  For phase 2, the vibration profiles, currently being drafted by SC32 and SC37 of ISO TC22 on working level, will be assessed.
4. Thermal Shock and Cycling
  Agreement among all parties that the existing draft is sufficient.

## Slide 3
5. Drop and Rotation Tests
  Observation was made that since the drop test was only intended for “swappable” batteries, the requirement would not be relevant to vehicle occupant safety.
  Furthermore, a number of contracting parties questioned the safety need for a rotation test.
  As a result, China indicated that it will consider TF input and report back to the IWG (before the end of this week) whether it still believes that these tests should be included in the GTR.
  If so, China will be tasked to generate an appropriate rationale for inclusion as well as and definition of “swappable”.

## Slide 4
6. BMS Functionality
US presented its revised BMS functionality proposal (EVSTF-07-28e).
TF discussion identified a number of issues/concerns regarding aspects of the proposal.
In order to move this topic forward, the TF was tasked to review the proposal/supporting research reports (TF#4 Chairman to recirculate) and provide comments to TF#4 chairman by April 15, 2016.
Chairman will consolidate comments and circulate to the members shortly after and will set up a TF conf call on April 28, 2016

## Slide 5
7. Equivalence of In-vehicle vs. Component Test
The US indicated that it does not believe that the full vehicle and their comparable component tests may not always be exactly equivalent.
As such, the US indicated that it would only adopt vehicle level tests (where they exist). As such, it was recommended that the component tests (that have full vehicle counterparts) should be included as contracting party options.