## Slide 1: TF AVRS 12th meeting
Berlin, Volkswagen Drive
9th of April 2025, 13:00-17:00h

## Slide 2: Progress & planning
10th of June 2025 – Submit WD
3rd of June (TFAVRS 15) Proposals available for the group:
  Update (likely no large change)
    R28
    R138
  Finalize
    R51
    R141
    R165
Working documents with only amendments
Informal document with consolidated text will follow
TFAVRS 12
9/4
TFAVRS 13
23/4
TFAVRS 14
13/5
TFAVRS 15
3/6
Submit WD
10/6
Inf Doc
Consolidated

## Slide 3: R51 – Vehicle Sound (to be completed/altered by Shervin)
Planning & Results
XXX meetings planned for editing group
1
2
3
4
5
Assessment
Based on GRBP81 document
ADS Annex revised
Review of wider group
Need for wider review
Working Document

## Slide 4: R141 - TPMS
Planning & Results
Five meetings planned for editing group
1
2
3
4
5
Two columns assessment
One run (almost)
Two columns assessment
Review remarks
ADS Annex revision
Review of wider group
FMVSS document was very helpful (implicitly good alignment)
Product specialists in the team
Need for wider review
Progress in line with planning
Working Document

## Slide 5: R165 – Reversed warning sound (to be completed/altered by Per Uno)
Planning & Results
Five meetings planned for editing group
1
2
3
4
5
Two columns assessment
One run
Two columns assessment
Review remarks
Review of wider group
Need for wider review
Working Document