## Slide 1: Status Report to 93rd Session of GRPE (October 2025)
Informal Working Group – Environmental and Propulsion Performance Requirements for L-Category Vehicles
(IWG-EPPR)
Submitted by the Chair of the IWG-EPPR
Informal Document GRPR-93-xx
93rd GRPE, October 14 - 17, 2025,
agenda item 8 (c)
IWG-EPPR Status Report 93/GRPE

## Slide 2: IWG-EPPR – Meetings and Participants
Number of Meetings since last GRPE session
68/EPPR: May 28, 2025 (online meeting)
69/EPPR: June 30, 2025 (online meeting)
70/EPPR: September 18, 2025 (online meeting)
71/EPPR: October 14, 2025 (in-person meeting, in conjunction with 93/GRPE)
[TBD]
Contracting Parties China, Japan (MLIT, MOE, JASIC), South-Africa, Malaysia, The Netherlands
NGOs: IMMA, CLEPA, AECC, MECA
Participants
IWG-EPPR Status Report 93/GRPE
Next Meetings
2

## Slide 3: IWG-EPPR Overview
Items on Agenda
Chair: The Netherlands
Co-Chair: vacant
Secretariat: IMMA
Roles
https://wiki.unece.org/display/trans/EPPR+Main+activities
IWG EPPR wikipage
Transposition of UN-GTR No.2 into UN-Regulation No. 40
Maximum Power Determination
BEV Range Determination
Deterioration Factors in UN-GTR No.23
Terms of Reference
GRPE-87-23-Rev.1 – To be renewed at 93/GRPE (October 2025)
IWG-EPPR Status Report 93/GRPE

## Slide 4
Transposition of UN-GTR No.2 into the 02 series of amendments of UN-Regulation No.40
  Revision of the draft within IWG-EPPR meetings, since the informal submission on March.
  Few editorial comments received by GRPE experts that were integrated in the draft
  Formal document submitted on 93/GRPE (October 2025).
  The transposition work will continue with the 03 series (Euro 4 level) in case of GRPE’s adoption of the 02 series
  No concrete proposal to date on other agenda items.
Progress within the IWG-EPPR
IWG-EPPR Status Report 93/GRPE

## Slide 5
IWG-EPPR Status Report 93/GRPE
Planning
March 2025
October 2025
March 2026
October 2026
92/GRPE
93/GRPE
198/ WP.29
95/GRPE
Formal Document
Informal Document
UN-R40.02 (Euro 3)
UN-R40.03 (Euro 4)
?
?
Drafting of R40.03
March 2027
WP.29
94/ GRPE

## Slide 6: Thank you for your attention
IWG-EPPR Status Report 93/GRPE