## 29th IWG on A-LCA Draft meeting minutes

## Day 1

Date: 13 October 2025
Time: 14:30 – 17:30
Location: UN Geneva / Hybrid

### 1. Welcome and introduction

The Chair opened the session and welcomed participants.
A presentation was given on open issues and the overall timeline for the A-LCA work. The key purpose was to review the status and confirm the plan toward finalising the document.

A discussion took place regarding the mandate extension:

- Industry representatives  proposed a 2-year extension.

- Japan objected to a 2-year period, stating it is too long.

- The European Commission proposed 1 year instead.

The Chair summarised the discussion and proposed to request a 1-year extension, with an explanation of the scope and purpose of the extension.
It was emphasised that the group continues to work until December to finalise the document, regardless of the extension request.

OICA stated that the ambition remains to finalise the document by December, and confirmed that this ambition does not contradict the need to request an extension.

CLEPA supported OICA's statement and confirmed support for a 1-year extension. CLEPA also noted that Contracting Parties could be allowed to deviate in the text where needed.

A question was raised to SG7 regarding the next steps in drafting.

France (Caroline) stated that the document could be submitted in its current form, and supported postponing the official deadline to allow continued work until the end of the year.
France also noted that it would be helpful to have specific due dates for each open topic.

The Chair referred to "case 3", meaning that the document may be submitted this week while work continues.

It was noted that, under case 3, the document could be submitted now, further developed through December, and still be available for discussion in the WP.29 March session.

The European Commission stated they are not in favour of partial adoption at this stage.

### 2. Adoption of the agenda

The agenda was presented and adopted without changes.

### 3. Adoption of previous meeting minutes

The minutes of the previous meeting were not presented and not adopted.

### 4. Confirmation of timeline

The group continued the discussion regarding the mandate extension and planning.

Japan proposed to issue a questionnaire to all Contracting Parties asking:

- which items are considered fundamental

- which items are a priority for each delegation

Japan suggested that this could help clarify the group's focus.

It was agreed that SG1 will draft the questionnaire.

The European Commission asked what the purpose of such a questionnaire would be, and questioned whether it would add value.

It was noted that the Terms of Reference will need to be updated to reflect the mandate extension.

Agenda item 4 was closed.

A coffee break followed.

### 5. Review of Open Issues

#### 5.1 General Document Status

- The document is not yet ready for formal adoption.

- Too many items are still under discussion.

- The group agreed to submit an updated informal version to GRPE this week instead of attempting adoption.

#### 5.2 Representative Vehicle

- A revised draft exists.

- Delegations need more time to review; especially the structure of LCA families and acceptable error margins.

- Some members stressed that representativeness is essential because the RV will determine how vehicle comparisons are made.

- Feedback will be given later in the month.

#### 5.3 Energy and Electricity Modelling

- A working file exists and will be made available to all members.

- SG6 will continue discussions, including inputs from contracting parties and industry experts.

- Energy modelling is critical because it affects both the manufacturing phase and use phase calculations.

- More clarity is needed on methodology and data sources before December.

#### 5.4 Functional Unit

- The text has been updated to distinguish between passenger cars and commercial vehicles.

- Delegations must confirm the text aligns with previous agreements.

- Once confirmed, it will move to the next drafting group for final shaping.

#### 5.5 Data Quality

- Almost finished.

- One point remains open: how to handle the “50% primary data” requirement.

- A near-final draft will be circulated for comments.

- Delegations will be asked to confirm whether they support this rule or propose alternatives.

#### 5.6 Multi-Output Allocation

- A technical presentation was given explaining why purely physical allocation fails in extreme cases (for example, mining where one material has very high value and others have low value).

- A proposal was discussed: when the difference in economic value between co-products is too large, the method should shift from physical to economic allocation.

- The exact threshold will be decided (values discussed included 5 or 10).

- Further discussion will take place in the next technical session.

#### 5.7 Questionnaire Proposal

- Japan proposed using a questionnaire to identify minimum essential requirements.

- Some delegations questioned whether a questionnaire is necessary or useful.

- It was agreed that the priority remains completing the draft, but drafting a questionnaire in parallel could be explored.

### 6. Development of Amendment Proposal (Mandate)

- The group discussed how long to extend the mandate.

- The current schedule is no longer realistic.

- Most members suggested a one-year extension.

- Some members suggested up to two years to avoid returning repeatedly for administrative approvals.

- The Chair noted the importance of keeping momentum and avoiding loss of urgency.

Outcome: the group will request an extension and finalize the exact period soon.

### 7. Status of Documents

- The working document will be updated and submitted to GRPE as an informal paper.

- A more polished version will be prepared after this meeting and before December.

### 8. Next Steps

The Chair encouraged everyone to prepare actively for the next day’s technical session.

The next-day session will focus on:

- Allocation methodology

- Use phase methodology

- Energy modelling

- Representative vehicle

These topics are considered essential to unlock the document for adoption later.

### 9. Closing

The Chair closed the meeting, thanked participants, and highlighted the need for continued constructive cooperation and timely feedback in the coming weeks.

## Action Plan

- Send informal revised A-LCA document to GRPE this week

- Chair to issue detailed list of remaining open points and assign responsible leads

- Memebers to confirm the updated Functional Unit section

- SG6 to circulate the energy modelling table and continue review work

- Delegations to review the Representative Vehicle proposal and send comments later in October

- Data quality leads to share near-final text and request feedback on the primary data rule

- Continue refining the multi-output allocation proposal and agree on a threshold value

- Prepare the mandate extension request and finalize the timeline wording

- Attend next-day technical session and be ready to make progress on key items

## Day 2

Date: 14 October
Time: 09:30 – 12:30
Location: UN Geneva / Hybrid

### 1. Welcome and Meeting Approach

The Chair opened the session and reminded participants that, as announced on Day 1, there would be no formal decisions made because key colleagues (especially from the U.S.) were not present.

However, the Chair noted that since many delegates were attending in person, this was a good opportunity to:

- Deepen technical discussion

- Confirm next steps after the GRPE week

- Clarify what can be submitted now and what will go into the December draft

The Chair also confirmed that questions left over from yesterday would be handled today.

### 2. Recap of Day 1

The Chair briefly recapped the Day 1 agreements:

- No request for adoption of the draft document at this GRPE session

- Goal is to finalize the draft for submission by 12 December for consideration at the March GRPE

- Clear progress needed on remaining bracketed text

- Discussion on mandate extension will continue

Delegates confirmed this summary.

### 3. Sub-Group 7 Leadership

The Chair informed the group that the SG7 chair had stepped down due to internal constraints.

Industry confirmed that Sam (OICA/TRIPATHY Samarendra) volunteered to support drafting work and help complete remaining SG7 text with Caroline.

The group welcomed this support.

### 4. Informal Document Strategy for This GRPE

The group discussed whether to send:

- A minimal “status only” informal document, or

- A more complete “aggressive” draft that already includes the latest agreed text

Key points raised:

- A conservative version helps avoid confusion about unfinished work

- A more complete draft better shows progress and avoids reverting to old text that is already outdated

- Some sections (e.g., functional unit, parts of COC) are still not ready to be inserted

Emerging conclusion:

- Submit an informal document with updated content, including COC text that is already agreed

- Exclude sections still under active negotiation (e.g., final functional unit language)

Participants confirmed this is feasible if inputs arrive on time.

### 5. Mandate Extension

The Chair acknowledged confusion from Day 1 and reopened the topic for clarity.

Key points:

- If the mandate expires, the working group legally cannot meet or continue work

- Even if major work finishes in December, there may be issues to resolve after GRPE in March

- Delegations strongly preferred avoiding a work stoppage or the need to restart an IWG

Consensus reached:

- Request one-year extension, to December 2026

- No change to the TOR text itself

- The extension will be handled through GRPE → WP.29 administrative process

- This timeline allows handling any feedback after March and supports a potential future Phase 2

6. CONCAWE Presentation: Discussion on use phase emissions

A technical presentation was delivered on lifetime mileage distribution and dynamic electricity grid impacts.

Key points:

- Vehicles travel more kilometers early in life; mileage decreases with age

- Constant annual mileage assumptions do not match real-world behavior

- Early years matter more for emissions because electricity grids become cleaner over time

- Using average values can significantly distort results, especially for EVs

Proposal:

- Replace the constant mileage assumption with a function combining:

  - Vehicle survival (scrappage curve) and

  - Age-dependent mileage data

U.S. confirmed this approach is already used in EPA modeling and suggested a hierarchy:

- Use official government data when available

- Use credible alternative datasets

- If no data exists, allow transparent default assumptions

Agreement:

- Current text already allows alternative functions

- SG4 and SG6 will work to draft improved guidance

- Drafting inputs expected by 27 October, with aim to include text in the December submission

### 7. CLEPA presentation
Follow-up Discussion: Allocation and Economic Value

The group revisited the prior day’s presentation on allocation and economic value.

Main points:

- Physical allocation ensures comparability

- Economic allocation may be needed in cases where value differences are extreme (e.g., mining by-products)

- Consequential LCA logic was discussed, but group agreed this method can challenge comparability

- Important to stay practical given reliance on secondary datasets

- Transparency and alignment with existing database practices are essential

Consensus:

- Continue refining guidance, but avoid overly prescriptive rules while databases evolve

- Maintain current language for now, adding clarifications where possible

### 8. Next Steps and Deadlines

The Chair summarized that content for the informal GRPE document must be organized today, with only mature text included.

The December 12 deadline remains the target for a full working document submission.

The next meeting will be on 6th of November 12-15h CET online.

### 9. Closing

The Chair thanked participants for constructive discussion and early-morning contributions from remote colleagues.

Delegates acknowledged the importance of discipline and timely input to meet October and December deadlines.

Meeting adjourned.

## Action Plan

- SG7 drafting support: Sam to assist Caroline and integrate agreed content

- Prepare informal GRPE document with all ready text; exclude unresolved items

- Draft mandate extension request for one year to December 2026

- SG4 and SG6 to develop language on lifetime mileage modeling and dynamic electricity modeling

- U.S. to provide example text and references for age-specific mileage and survival data

- Delegations to provide inputs for December working draft by 27 October

- The IWG lead team to finalize informal paper for GRPE this week

- Continue allocation discussion, maintain current approach while refining guidance

- Begin preparing the updated working document for 12 December submission