WGWT-69-5

69th session of the GRBP Informal Working Group

on Wet Grip of Worn Tyres (WGWT), August 26th 2025

ECONOMIC COMMISSION FOR EUROPE

INLAND TRANSPORT COMMITTEE

World Forum for Harmonization of Vehicle Regulations (WP.29)

Working Party on Noise and Tyres (GRBP)

Working Group on Wet Grip of Worn Tyres (WGWT), August 26th 2025

Draft minutes of the 69th session of the Informal Working Group WGWT

August 26th (9:00 – 11:00 CET) 2025, remotely

Teams link

|  |  | Working Documents |
| --- | --- | --- |
|  | Welcome and opening remarks Attendance list as per document WT-69-6 | WT-69-6 |
|  | Adoption of the agenda Adoption of the minutes of the previous meeting of 68th session (22 May 2025) Agenda was adopted. Previous meeting minutes were adopted | WT-68-5 WT-69-1 |
| 4. | Workplan 2025 for C1 tyres: status test campaign JASIC presented the tyre delivery status as per document WT-69-4. ETRTO provided some additional information received Test Center 7: experiencing some issues with our trailers; unfortunately, one of the apparatuses needs heavy maintenance and spare parts won’t be shortly available, reducing our testing capacity, already clogged by the heavy test load for homologation ongoing (R117.04). We assume that by end of October the dedicated trailer will be back in use but at that point the temperature will have dropped, making it impossible for us to test in the requested high range. Test Center 13 information: all tires have been tested at least once in the low-mid temperature range and with the external watering system. JASIC summarized that most High Temperature tests have been performed. The low temperature tests will be performed when lower temperatures will occur (October – December). They informed IWG WGWT that not all Normal Tyre High Temperature test results will be available in time. The Chair asked when it is expected to finish the tests. ETRTO responded that for the EU test centers all tests, except High temperature tests of test center 7, will be finished by end 2025-beginning 2026. JASIC informed the IWG WGWT that they still need to perform the low temperature 3PMSF tests. They expect to finish the tests by end 2025 – beginning 2026. JASIC presented with document WT-69-3 the amendment proposal to IWG WGWT ToR. The proposal is to postpone by 1 year the deliverables for phase 1 as there is some delay in the High Temperature test campaign. The chair proposed to visualise the new proposal in a Gantt. ETRTO agreed with JASIC amendment proposal to ToR that reflects the current workplan status. Action item WT-69-1 ETRTO to confirm to Test Centres what to do with spare tyres received in new state | WT-69-3 WT-69-4v1 |
| 5. | Workplan 2025: KPI target Following presentation of JRC Market Surveillance results during last meeting, information on Wet Grip test method versions used for the tests shared with ETRTO JRC confirmed that there was only 1 Non-Conformity for Wet Grip in their results, most of the Non-Conformities were for Snow Grip. |  |
| 6. | C2 and C3 wet grip in worn state: next steps. Action item WT-67-1 ETRTO will prepare a pro and con table considering different scenarios (status quo, remove C2 and C3, others) in the coming months. ETRTO presented as per document WT-69-2 its assessment of keeping or removing the C2 and C3 provisions for wet grip in worn state in UN R117. Netherlands said that it was difficult to judge the efforts that needed to be made if the provisions were removed. He also reflected whether specific limit values should be introduced for the future, when maybe due to future tyre developments the linear effect between new and worn state performances (on which the current provision is based on) could not be effective anymore. He sees here a hidden risk. ETRTO received well the Netherlands concern. ETRTO reminded that before coming with the linear concept proposal, the parameter of ground pressure (linked to the inflation pressure) was seen as completely different for C2 and C3 tyres compared to C1 tyres. Those assumptions were initially tested on few tyres and later on a much wider range of tyres. The result of this IWG WGWT test campaign was conclusive and confirmed the assumption that the linear concept was possible due to the higher ground pressure. So, ETRTO don’t see that this linear concept will change over time. Netherlands said that the topic that was being discussed here was another example on what is happening in many GRBP groups where there is the trend of going too fast to pragmatic solutions that need to be rediscussed later. This leads to additional long discussions. ETRTO: we are obliged to see the bigger part of the consequences. From a technical point of view, it would make sense to remove the C2 C3 provisions, but from an administrative point view the impact needs to be considered carefully. In case the discussion needs to be continued, ETRTO proposal would be it to discuss it again for R117.05 to ensure some stability to R117 The Chair said that the current C2 and C3 provisions reflect the tyre physics. It would be maybe easier to keep the C2 and C3 provisions for the time being and adapt them in the future, if needed, than to remove them and have to re-introduce them later. Netherlands addressed the topic of C2 tyres used under light load conditions that can have some safety issues. He said that ideally such tyres should also be certified in light loaded conditions. However, he recognised that this would become a burden for testing and this would not help bring finally some stability to R117. He also agreed with ETRTO proposal to have a fundamental look on how to consider C2 and C3 provisions when R117.05 will show up. Action item WT-69-2 IWG WGWT experts are invited to review the document WT-69-2 by next meeting. | WT-69-2 |
| 7. | IWG WGWT status report for GRBP 82nd session Action item WT-69-3 The chair will prepare a status report by 27 August and circulate it among IWG WGWT for validation. Done Deadline for IWG WGWT feedback 1 September EOB. Done |  |
| 8. | Next meeting(s): online Session 70: 14 October 9:00 – 10:30 CET |  |

All documents of this IWG WT are/will be available via the UNECE website: https://wiki.unece.org/display/trans/IWG+Worn+Tyres+session+69