## Slide 1: Report to 78th Session of GRSP (December 2025)
Task Force on Hydrogen Regulations (TF-H2)
Submitted by the Chairs of
TF-H2
Informal Document GRSP-78-xyz
78th GRSP, 1-4 December 2025

## Slide 2: Task Force on Hydrogen Regulations (TF-H2)
7
ca. 100
Number of Meetings
Meetings
1st – 2nd of July 2025 (hybrid in Brussels)
27th of August 2025 (virtual)
24th of September 2025 (virtual)
20th of October 2025 (virtual)
12th of November 2025 (virtual)
20th of November 2025 (virtual)
27th – 28th of November 2025 (hybrid in Woerth)
CPs: Canada, China, EC, France (Co-Chair), Germany, Japan, Netherlands (Co-Chair), United Kingdom
NGOs: OICA (Secretary), CLEPA
Participants (Contracting Parties & NGOs)

## Slide 3: Expected deliverables of the task force
December 2025 | Working document for the transposition of the optional part of GTR13 on liquified hydrogen | 
December 2025 | Working document for updating the reference to ISO 17268-1:2025 for receptacle geometry. | 
December 2025 | Informal document incorporating ISO 19887-1:2024 and possible periodic inspection requirements into UN Regulation No. 134 | 
May 2026 | Working document incorporating ISO 19887-1:2024 and possible periodic inspection requirements into UN Regulation No. 134 | 
July 2026 | Recommendations for IWG GTR 13 Phase 3 | 
July 2026 | Way forward for material compatibility requirements | 

## Slide 4: LHSS – General plan
1:1 transposition of GTR 13 optional part on LHSS
Only unavoidable corrections
Inclusion of PTI requirements
Inclusion of CoP requirements

## Slide 5: LHSS – Structure of new UN Regulation
Part I - Liquefied hydrogen storage systems (LHSS) for hydrogen-fuelled vehicles on their safety-related performance.
Part II - Specific components for liquefied hydrogen storage systems (LHSS) for hydrogen-fuelled vehicles on their safety-related performance.
Part III - Hydrogen-fuelled vehicles of categories M2, M3, N2 and N3 incorporating its liquefied hydrogen storage system (LHSS) on their safety-related performance.

## Slide 6: LHSS – Scope of new Regulation
First step: Limited to vehicles of categories M2, M3, N2 and N3
Second step: Extension to all categories, after revision of crash requirements for vehicles propelled with liquefied hydrogen

## Slide 7: ISO 19887-1:2024, chapter 19 as alternative to supply line qualification
During the work on the transposition of GTR 13 Phase 2 into UN-R 134 the discussions on the supply lines for additional TPRDs could not consider the newly published standard ISO 19887-1:2024, which includes test procedures for rigid fuel lines in chapter 19.
However, during TF-H2 meetings, some concerns have been raised regarding this standard, which was considered "insufficient" for verifying the mechanical integrity and durability of fuel lines used as components of a CHSS. Therefore, this standard has not been included in the UNR 134 informal document for GSRP 78.

## Slide 8: Informal documents to incorporate Periodic Technical Inspection (PTI) into UN-R 134
Discussions during the work on LHSS led to generic requirements as included in informal documents
Requirements for PTI are governed by national / regional law
Hydrogen storage manufacturers shall provide guidelines identifying any special conditions that would require immediate inspection such as LHSS reinstallation, vehicle collision, fire, etc.

## Slide 9: Current recommendations for GTR 13 Phase 3
LHSS –
  Qualification requirements for interconnection pipe work
  Strength test for vacuum insulated fill line and vacuum jacket
  Review of test for boil-off discharge rate
  Clarification of test requirements for component tests (PRDs and shut-off devices)
  …
Material compatibility
  …

## Slide 10: Status of deliverables of the task force
December 2025 | Working document for the transposition of the optional part of GTR13 on liquified hydrogen ECE/TRANS/WP.29/GRSP/2025/41, informal amending the working document GRSP-78-xx | ü
December 2025 | Working document for updating the reference to ISO 17268-1:2025 for receptacle geometry. Document at WP.29 (November 2025) | ü
December 2025 | Informal document incorporating ISO 19887-1:2024 and possible periodic inspection requirements into UN Regulation No. 134 GRSP-78-yy | ü
May 2026 | Working document incorporating ISO 19887-1:2024 and possible periodic inspection requirements into UN Regulation No. 134 | In progress
July 2026 | Recommendations for IWG GTR 13 Phase 3 | In progress
July 2026 | Way forward for material compatibility requirements | In progress

## Slide 11: Thank you for your attention.