## Slide 1: Progress report of Sub Group EV (WLTP-17-12e) 17th WLTP IWG 10 January 2017

## Slide 2
1. Summary
# | items | RESULTS | status | remarks
EV_1 | HEV system power | Continue to collaborate with EVE and develop the test procedure. EVE IWG was approved proposal time schedule on system power by AC3. Draft GTR will be available in June 2018. | OPEN | Classification, Downscaling
EV_2 | Normalization | Has made a decision not to apply Normalization. Drive trace index was evaluated. Possible indexes and concrete criteria will be proposed during 18th IWG. | OPEN | Study the applicability to HEV
EV_3 | Supplemental Test (low temp./high altitude) | Collaborate with Low Temp. TF TOR was presented at WLTP IWG 17 meeting. EV issues (range) will be discussed in SG EV. | OPEN | Handle EV unique portions
EV_4 | Supplemental Test (auxiliary device) | Collaborate with Low Temp. TF | OPEN | Handle EV unique portions
EV_5 | Post processing | Adapted | CLOSED | Handle EV unique portions

## Slide 3
1. Summary
# | items | RESULTS | status | remarks
EV_6 | Durability | SG EV takes responsible for battery durability in the durability TF. SG EV will continue to collaborate with EVE and develop the test procedure. | OPEN | study on battery durability
EV_7 | OBD | No progress. Continue to follow OBD TF. | OPEN | Handle EV unique portions
EV_8 | FCHV | OVC-FCHVs proposal from ACEA is still under discussion and topic will be shifted to Phase 2b. JP will scrutinize ACEA proposal by the next SG EV meeting. | OPEN | OVC-FCHV Flow Method
EV_9 | gtr amendment | ACEA proposed to add the phase with the first engine start to the UBEcity determination. JP will check ACEA proposal. | OPEN | 

## Slide 4
Method HEV Systempower
Requirement HEV Systempower
WLTP IWG
EVE IWG
WLTP TF Low-Temp
WLTP TF Durability
WLTP SG-EV
Requirement Battery Durability
Delegate -PEV Range
Delegate -Battery Durability
EV Communication in the UNECE Framework
ISO Workinggroup HEV systempower
Durability research results
Low Temp range Method
Requirement
Requirement
Requirement
Method

## Slide 5
2. Next Actions
# | items | 2016 | 2017 | 2018 | 2019
EV_1 | HEV system power |  |  |  | 
EV_2 | Normalization |  |  |  | 
EV_3 | Supplemental Test (low temp./high altitude) |  |  |  | 
EV_4 | Supplemental Test (auxiliary device) |  |  |  | 
EV_5 | Post processing |  |  |  | 
EV_6 | Durability |  |  |  | 
EV_7 | OBD |  |  |  | 
EV_8 | FCV |  |  |  | 
EV_9 | gtr amendment |  |  |  | 
Consider classification
threshold and downscale ratio
additional study
“Indexes”
Amend_1
Amend_2, if necessary
OVC-FCHV
collaborate with OBD TF
takes care of EV unique items
Amend_2, if necessary
Amend_2, if necessary
complete
decision for next step
collaborate with TF
collaborate with TF
proposal
finalization
We are now here!
collaborate with EVE
collaborate with EVE and TF