## Slide 1: WLTP Phase 2 Durability Task Force Update
Geneva, 10 January 2017
17th WLTP IWG meeting
European Commission - DG GROW.C4
Document No. WLTP-17-16e (WLTP IWG #17 – Geneva January 2017 )

## Slide 2: Index
Background
Discussion on the activity to be carried out
  DTF, how to proceed
  Battery durability, how to proceed
Concluding remarks

## Slide 3: Background (1)
Since last WLTP IWG meeting in The Hague the Durability Task Force has held a face-to-face meeting on 9 November 2016 and a web-phone conference on 14 December 2016.
A CIRCABC folder dedicated to WLTP DTF has been set up and all the working documents are uploaded there.
The most relevant documents are also delivered to the WLTP IWG and are uploaded to the UNECE-GRPE WLTP IWG folder.

## Slide 4: Background (2)
The DTF has finalized the Mandate and ToR. Main points are:
The DTF will only cover the durability of emission control systems, not battery durability;
EGR systems will also be studied and assessed from a durability point of view (of the EGR and of the engine);
An experimental activity is foreseen that will require the extension of the DTF activity into WLTP Phase 2b;
The issue of battery durability will be dealt with jointly by EVE and WLTP EV groups.

## Slide 5: Background (3)
A work plan has been presented and discussed (not yet finalized). Main actions:
Design and carry out an experimental measurement campaign to compare the thermal load of the SRC vs. WLTP;
Collect all available data and knowledge on the deterioration of GPF and DeNOx systems. Analyse this info and propose, if necessary, a revised accelerated bench durability procedure for gasoline vehicles;
Collect all available data and knowledge on the deterioration of SCR and DeNOx systems. Carry out an analysis of the durability of EGR systems and assess the potentiality of other engine-related solutions to control NOx emission from diesel vehicles. Analyse this info and propose, if necessary, a revised accelerated bench durability procedure for diesel vehicles.

## Slide 6: Index
Background
Discussion on the activity to be carried out
  DTF, how to proceed
  Battery durability, how to proceed
Concluding remarks

## Slide 7: DTF: next steps (1)
The Commission is preparing a proposal for an experimental test campaign to compare the thermal loading of the SRC versus WLTP.
This proposal will be presented and discussed at the next face-to-face meeting of the DTF, scheduled on 25th January 2017 in Brussels.

## Slide 8: DTF: next steps (2)
In parallel to the preparation and execution of action 1 (comparison of SRC vs. WLTP thermal load), actions 2 and 3 will also start.
The intention is to optimize cost and time, however at least 3 laboratories should participate to this campaign. JRC can be one of them.

## Slide 9: Index
Background
Discussion on the activity to be carried out
  DTF, how to proceed
  Battery durability, how to proceed
Concluding remarks

## Slide 10: Discussion on battery durability
The issue of battery durability is out of the scope of the DTF.
The EVE WG has submitted a proposal to WP29 asking for additional time to study and understand how to address this issue, before any durability procedure is planned.
Several members of the EVE WG are also members of the WLTP EV subgroup, so no problem of coordination should arise.
The Commission will follow the development of this very important topic.

## Slide 11: Index
Background
Discussion on the activity to be carried out
  DTF, how to proceed
  Battery durability, how to proceed
Concluding remarks

## Slide 12: Concluding remarks
The work of the DTF has started in October 2016 and is foreseen to last until end of 2018.
The objective is to design an up-to-date durability procedure with the best use of money and time.
However we should all be aware that what we are preparing now could in theory be in place for the next 20-30 years, so it needs to be scientifically sound.
This concept should apply to the whole WLTP Phase 2.

## Slide 13
QUESTIONS?