## Slide 1
Japan proposal on schedule
for OBD2 GTR
7 June 2017
JAPAN AUTOMOBILE STANDARDS INTERNATIONALIZATION CENTER
http://www.jasic.org
1/3

## Slide 2
 | 2016 |  |  |  |  |  | 2017 |  |  |  |  |  |  |  |  |  |  |  | 2018 |  |  |  |  |  |  |  |  |  |  |  | 2019 |  |  |  |  |  |  |  |  |  |  | 
 | JUL | AUG | SEP | OCT | NOV | DEC | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC
Euro5 (EU-OBD2) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Japanese 4th Domestic regulation (J-OBD2) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
EC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
GTR EPPR (Roadmap) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2/3
Formal document to GRPE JAN/2020☆
☆Informal Document
to GRPE
Formal document WP29 JUN/2020→
★
★
★
★
★
★
★
★
EPPR meeting
★Euro5 Study final report
Co-decision
RVCR/REPPR
☆Submission
☆Submission
Enforcement: Jan/2020
Discussion within EPPR
★
★
Priority items
Remaining items
Priority item fix(if any)☆
☆Draft by EC
★
☆←fix→☆
★
★
GTR2
☆Public notification
Enforcement: Oct/2020
☆technical committee report
☆proposal of public notification
Proposal for OBD2 discussion
Japan intends to apply new domestic regulation in Oct/2020, and the regulation needs to be notified to the public around Oct/2018.
In order to secure harmonization with GTR, the most significant part of OBD2 GTR at least needs to be discussed and agreed by EPPR before public notification.
Japan proposes to start discussion of OBD2 in Jan/2018 regardless of GTR2 progress.
?
Drafting

## Slide 3: Japan proposes following options to be considered by EPPR to propel OBD2 GTR in parallel with GTR2. 1. Extend EPPR meeting schedule 2. Organize OBD taskforce 3. Increase e-mail discussion and telephone conference Japan proposes to decide concrete measures to be taken by EPPR at next meeting scheduled in Oct/2017 and to ask each Contracting Party to consider appropriate measures.
3/3