## Slide 1
NEW ISSUES TASK FORCE
PROGRESS REPORT
20th IWG meeting
WLTP-20-15e

## Slide 2
NEW ISSUES TASK FORCE
Calendar
19 April 2017 | TF established at 18th IWG; initial discussions; first batch of proposals adopted
17 May 2017 | 1st TF meeting (web/telco); introductions and discussions
6 June 2017 | Second batch of proposals adopted at 19th IWG
6 Sept 2017 | 2nd TF meeting (web/telco); extended discussions
27 Sept 2017 | Third batch of proposals ready for adoption at 20th IWG
tbd | 3rd TF meeting (web/telco)

## Slide 3
NEW ISSUES TASK FORCE
Adopted issues
Adopted at IWG#18 |  |  | 
1 | Annex 4 -8.1.3.3. and 8.1.3.4.2. | Clarification required on dyno setting (target values + corrections) | Lead: Vallaude
2 | Annex 6 – 2.6.6. | Mode selection | Lead: Riemersma
3 | Annex 6 – 2.3.1. | n/v | Lead: Lueginger
Adopted at IWG#19 |  |  | 
4 | Annex 7 – para 8 | n/v: 4WD with different tyres front and rear. Doc WLTP-18-22 | Lead: Lueginger

## Slide 4
NEW ISSUES TASK FORCE
Issues to be discussed at 20th IWG - 1
Possibly proposals for adoption |  | 
5 | Review wind tunnel method | Progress report Lueginger Proposals Japan: WLTP-20-15e_appendix_02 Discussion foreseen.
6 | Movable aerodynamic body parts | TF and IWG positive about concept. Agreed proposal to be expected at 20th IWG. [WLTP-20-15e_appendix_09]
7 | Position of payload | IWG positive about concept. Agreed proposal will be presented: Lueginger. WLTP-20-15e_appendix_05
8 | Permissible wind: vector component | IWG and TF positive, but scrutiny Ford. Ford annnounced new proposal and new data.
9 | Bi-fuel definition | TF positive about concept (align bi-fuel definition in GTR with R83 07 series). Proposal will be presented: Coleman. WLTP-20-15e_appendix_07 and _08

## Slide 5
NEW ISSUES TASK FORCE
Issues to be discussed at 20th IWG - 2
Introductions |  | 
10 | Review interpolation method | Clarification by Lueginger. WLTP-20-15e_appendix_03
11 | Road Load Matrix Family | Lead: Latu Doc?
12 | Family issues Improved definitions Inter- and extrapolation range | Lead: Dornoff. Presentation. WLTP-20-15e_appendix_06 Lead: Lueginger. Presentation. WLTP-20-15e_appendix_04
13 | Statistical precision | Introduction: Vallaude Decision on overall review GTR and lead
14 | Interpretations Annexes 5 and 6 | Lead: Morimoto WLTP-20-15e_appendix_01

## Slide 6
NEW ISSUES TASK FORCE
Issues to be discussed after 20th IWG
Introduced at 2nd meeting |  | 
xx | Review RL facilities | Lead: Lueginger Proposals Japan.
xx | Improved procedure Ki-factor | Lead: Lueginger
xx | Tolerance overlapping speedpoints | Tbd [Lead: Wagner]
xx | Mass in running order – tank filling | Tbd [Lead: Lueginger]
xx | Simulation of vehicle aerodynamics | Tbd [Lead: Alejbegovic]

## Slide 7
NEW ISSUES TASK FORCE
Issues on hold
TF decided not to proceed |  | 
Annex 4 – 5.1 | (Ford) Correction tyre rolling resistance calculations for RL matrix family | -
Annex 4 - 4.2.2.1 (also Annex 7) | Tyre rolling resistance under combined approach See: Doc. WLTP-08-18e | On hold awaiting initiative of European Commission. The discussions on the use of label values or measured values could be resumed, if necessary, after analyzed data would be available.