## Slide 1: Status report of OBD Task Force
16th Apr., 2019
Mayumi “Sophie” Morimoto (JASIC)
WLTP-26-07e

## Slide 2: Status of OBD TF
Background
  During 25th WLTP IWG Jan. 2019, Geneva WLTP IWG decided restart OBD TF for 2019.
Meetings
  25th Feb. 2019 WebEx meeting
    Announced restart of OBD TF
    Fixed goal and target
    European Commission presented their position
  10th Apr. 2019 Face-to- face meeting
    ACEA presented the new discussion points to clarify texts
    Japan presented their current status on internal discussion
  No meeting is planned before 27th WLTP IWG in May 2019

## Slide 3: Result of 25th Feb. & OBD TF
NEW Goal of OBD TF (Words in RED are new)
  Develop first version of harmonised OBD GTR by end of 2020*. *Approval on Jan. 2020 IWG and Jun. 2020 GRPE.
  No Contracting Party option
  Create separate GTR
  Discuss based on UNR 83 text
Position of European Commission (WLTP-26-07e_app1)
  Want to update UNR83 new series from NEDC to WLTC
  Want to update UNR83 based on OBD TF discussion  This will be discussed in bilateral meeting between EC & Japan
Status of discussion in Japan (WLTP-26-07e_app2)
  Japan started to compare requirements in UNR83 OBD and J-OBD.
  Requested other parties to have a look on difference between those two regulations and consider if they can accept most stringent requirements as GTR OBD.
ACEA comments (WLTP-26-07e_app3)
  Requested to add new definitions for clarification
  Requested discussion to clarify many texts
  ACEA will make proposed texts for next discussion

## Slide 4: Schedule of OBD TF (planned)
Timeline
 | 2019 |  |  |  |  |  |  |  |  |  |  | 
 | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
GRPE |  |  |  |  |  |  |  |  |  |  |  | 
WLTP IWG |  |  |  |  |  |  |  |  |  |  |  | 
OBD TF |  |  |  |  |  |  |  |  |  |  |  | 
 | 2020 |  |  |  |  |  |  |  |  |  |  | 
 | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
GRPE |  |  |  |  |  |  |  |  |  |  |  | 
WLTP IWG |  |  |  |  |  |  |  |  |  |  |  | 
OBD TF |  |  |  |  |  |  |  |  |  |  |  | 
★15-18
○Report TF Status
★TBD
●Agree on
GTR text
●Submit WD
★25
Drafting/plan next step
★TBD
●Submit ID to modify WD/Approval
★TBD
●Agree on final text
★TBD
●Submit ID
Step 1: Discussion based on UNR83
Step 2: Update requirements
★10 f2f
★TBD
★TBD
★TBD
★22-23
★TBD
●Agree on
ID proposal
★TBD
○Report first Text draft
Step 1: Discussion based on UNR83
★TBD
★TBD
★TBD f2f?
Technical discussion
★TBD f2f?
★TBD
★TBD
★10-11
★TBD

## Slide 5: Thank you very much for your attention.