## Slide 1: Fifth Session of the Informal Working Group (IWG) on Validation Methods for Automated Driving (VMAD)
United Nations Economic Commission for Europe (UNECE)
January 16 - 17, 2020
Tokyo, Japan
VMAD-05-19
Transmitted by Co-Chairs

## Slide 2: Framework Document on automated/ autonomous vehicle: March 2020 WP.29 deliverables
Deliverables | Deadline
The test and assessment methods (including CEL) for Automated Lane Keeping Systems (ALKS) of SAE levels 3/4 compatible as a new UN Regulation for contracting parties to the 1958 agreement. | March 2020
Review of the existing and upcoming methods and a proposed way forward for the assessment of automated driving (AD). | March 2020
VMAD-05  GRVA-5  WP.29-180

## Slide 3: Framework Document on automated/ autonomous vehicle : March 2021 WP.29 deliverables
Deliverables | Deadline
New assessment/test method (NATM) of AD, including CEL. | March 2021
VMAD-08  GRVA-7  WP.29-183

## Slide 4: 5th VMAD Deliverables/Homework
VMAD’s co-chairs tasked the subgroups with the following homework/deliverables for the 5th VMAD session in January 2020:
 | Activity | Group Leaders
A | Completion of Informal document to address new test and assessment methods (including CEL) when applied to ALKS | Antony Lagrange
B1 | First draft from all three subgroups for validation methods (why, what, how), using the scenario of a lead vehicle slows down, comes to stop. | SG 1a, SG 2a, SG 2b
B2 | Review of common principles regarding validation methods for the safety of automated vehicles; | SG 1a, SG 2a, SG 2b
C | If available, consider the ACSF/ALKS proposal for validation methods. | SG 1a, SG 2a, SG 2b

## Slide 5: Status of Subgroup Work
Since the 4th VMAD session in October, the following work has been completed on activities B1, B2, and C by each subgroup:
Subgroup | Work Completed
Scenarios (SG 1a) | To be completed by sub-group chair
Audit and Simulation (SG 2a) | To be completed by sub-group chair
Track and Real-world testing (SG 2b) | To be completed by sub-group chair

## Slide 6: 5th VMAD Goals
Agree on draft proposal to address NATM and CEL annex for ALKS UN Regulation for GRVA-5
Consolidate subgroup input into consensus high-level explanation of NATM for automated driving for GRVA-5
Agree on work plan for delivering NATM for AD proposal to GRVA-7

## Slide 7: NATM for ALKS and CEL Proposal
Key Discussion Point
Presentation of VMAD’s work for the 5th GRVA session (February 10-14, 2020).
Proposed Path
Review informal document (in light of subgroup proposals) to reach consensus or identify open issues
Establish deadlines for reviewing and submitting the document. The following are some possible steps to consider:
  Circulate first draft of consolidated document to VMAD members
  Share first draft to ACSF25 (21-23 January)
  Webinar with VMAD members to finalize the VMAD draft
  VMAD co-chairs to submit to GRVA for February 2020

## Slide 8: Common Principles and High-Level NATM for Automated Driving
Key Discussion Point
Presentation of VMAD’s work for the 5th GRVA session (February 10-14, 2020).
Proposed Path
Discuss VMAD subgroup proposals: synergies (among VMAD subgroups and FRAV), redundancies, open issues?
High-level consensus on NATM for GRVA submission:
  Aim(s) of each NATM element—what are the purposes and roles? (“why”)
  Scope and content of each element—what is being assessed? (“what”)
  Overall process—how do the elements fit together into an efficient, comprehensive process resulting in an objective assessment outcome? (“how”)
Finalize presentation for GRVA:
  Circulate first draft of documents to VMAD members
  Webinar with VMAD members to discuss first draft
  Submission of the final draft of the document to VMAD Chairs
  Submit to GRVA in advance of the 5th session (February 10-14, 2020)

## Slide 9: Delivery of NATM for Automated Driving (March 2021)
Key Discussion Point
Work plan to develop high-level NATM into detailed proposal for GRVA consideration: Given the subgroup inputs, what can realistically be achieved with the available resources?
Proposed Path
In view of high-level NATM concept, discuss organization and coordination of work.
  What needs to be prepared for discussion and agreement at VMAD-06? At VMAD-07? At VMAD-08?
  What subtasks are implied by the high-level NATM? What specific tools or processes need to be defined?
  What does VMAD need to consider in the longer-term (i.e., beyond February 2021).
  given the evolving nature of the technology (i.e., “future proofing”)
  How should we organize work on the elements in between the sessions?
  What direction can be provided to guide the subgroup efforts, especially to ensure avoid confusion over tasks, scope, etc.?

## Slide 10: 3. Delivering on WP.29 Tasking (March 2021): New Assessment/Test Method of AD
Key points for discussion:
Presentation of VMAD’s work for the GRVA session in February 2021.
  What can the VMAD IWG realistically achieve between January 2020 and February 2021 to develop scenarios and assessment methods for each of the validation pillars?
  What does VMAD need to consider in the longer-term given the evolving nature of the technology?
  Proposed path forward :
During the 5th VMAD session:
  each sub-group to map out their potential areas of work. This work should consider:
    Their linkages to other VMAD sub-groups as well as FRAV.
    Short-term deliverables (i.e., to be accomplished by February 2021) as well as medium- and long-term deliverables (i.e., beyond February 2021).
  Identify lead(s) for preparing a draft consolidated work plan document in consultation with the sub-group chairs for consideration at the 6th VMAD session.
At the 6th VMAD session, VMAD members to discuss and finalize a proposed work plan for GRVA/ WP.29 approval.

## Slide 11: Thank you